## Slide 1: 11-FA25-SP26-F-WEB: Voiland Food Pantry – Sprint 4
Kaitlyn Cornish, Matthew Hill, Alex Langland
February 19, 2025

## Slide 2: Introduction
Project Introduction
Voiland Food Pantry management system
Web application for food pantry clientele and volunteers
Sign-in, inventory management, volunteer hours tracking
Team Roles
Kaitlyn Cornish – Back-end and database developer
Sprint 4 Goals
80% feature completion
UI improvements
Student scan and checkout
Low stock alerts
Report generation
Magstripe reader integration
System deployment
Alex Langland – Back-end and database developer, hardware integration
Matthew Hill – Front-end developer, team lead
No longer working with database team
Notes: 1.5 – 2 minutes

## Slide 3: Sprint Objectives
Defined Objectives
Student scan and checkout with error handling
Key Goals and Rationale
80% feature completion
Connection to Overall Vision
Intuitive method of pantry operation
Low stock alerts
Inventory report generation
Magstripe Reader integration for logins
System deployment
Want users to prefer this system
Notes: 1.5 – 2 minutes

## Slide 4: Feature Implementation
Feature Overview
Allow members to show in demo
Features Demo
Testing and Validation
Edge cases
Workflow testing and validation
Notes: 4 minutes

## Slide 5: Kanban Overview & Team Contributions
Individual Contributions
Kaitlyn:
Student scan and checkout updates
Low stock alerts
Pantry report generation
Alex:
Magstripe reader integration
System deployment
Matthew:
Requirements update gathering
UI improvement consultation
Notes: 1 – 1.5 minutes

## Slide 6: Sharing Evidence & Discussion on MoM with Clients

## Slide 7: Documentation of Report

## Slide 8: Responsible Use of AI
AI Usage & Impact
AI was not used explicitly during this sprint
However, basis of user interface design was generated using ChatGPT during Sprint 1
Allowed our team to focus on feature implementation since clients emphasized that UI design is not a high priority in this project
Limitations & Accountability
Team is continuously verifying AI-assisted content when creating new features
Refinements made based on the initial AI-assisted UI design
All final decisions and deliverables remain the team’s responsibility

## Slide 9: Sprint Achievements and Challenges
Achievements
  High-priority feature implementation
  Improvement in requirements after client consultation
Challenges and Solutions
  Interpersonal conflict between team members
    Solution reached thanks to consultation with Capstone mentor
  Difficulty meeting deadlines
    Expectations reiterated during team meetings, members held responsible
Progress from Sprint 3
  Sprint 3 consisted of development of role-based access
  Now, Sprint 4 builds upon that to further refine operations performed and information viewed by different roles

## Slide 10: Next Steps & Sprint Retrospective
Upcoming Tasks
Volunteer features implementation
Sprint Retrospective
Achieved high-priority feature implementation, clients pleased
Client Feedback Consideration
Clients do not prefer automated reports, would rather generate reports themselves when needed
UI improvements
Updates based on feedback from clients using deployed system
Want to improve meeting attendance and ability to meet deadlines
Expectations will be reiterated for future sprints
No major UI update requests just yet – focus on WCAG 2.2 standards for now
Notes: 1 – 1.5 minutes

## Slide 11: Summary
Nearing completion of requirements for the whole system
Key implementations to reach goal of 80% feature completion
Future sprints will focus on volunteer features and UI improvements
Notes: 1 minute

## Slide 12: Thank You!